Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4985 |
| Project Name | AI Fit track API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register an account using my name, email, and password. | 3 | High |  |
| Sprint-1 | User Authentication | USN-2 | As a user, I can securely log in using my email and password and receive a JWT token. | 3 | High |  |
| Sprint-1 | User Authentication | USN-3 | As an authenticated user, I can access protected APIs only with a valid JWT token. | 2 | High |  |
| Sprint-1 | User Authentication | USN-4 | As a user, I can view my profile information after authentication. | 2 | Medium |  |
| Sprint-1 | Workout Management | USN-5 | As an authenticated user, I can add a workout record with workout name, category, duration, calories burned, and date. | 4 | High |  |
| Sprint-1 | Workout Management | USN-6 | As a user, I can view my previously completed workout records. | 2 | High |  |
| Sprint-1 | Workout Management | USN-7 | As a user, I can update an existing workout record. | 2 | Medium |  |
| Sprint-1 | Workout Management | USN-8 | As a user, I can delete an unwanted workout record. | 2 | Medium |  |
| Sprint-2 | Workout Search | USN-9 | As a user, I can search workouts by workout name. | 2 | High |  |
| Sprint-2 | Workout Search | USN-10 | As a user, I can search workouts by category or workout date. | 2 | Medium |  |
| Sprint-2 | Database & Validation | USN-11 | As a system, I can validate workout data and maintain the User-to-Workout relationship in MongoDB. | 3 | High |  |
| Sprint-2 | Security & Error Handling | USN-12 | As a system, I can return meaningful errors for invalid credentials, missing tokens, validation errors, and database errors. | 3 | High |  |
| Sprint-2 | REST API | USN-13 | As a client application, I can use RESTful GET, POST, PUT, and DELETE endpoints and receive JSON responses. | 2 | High |  |
| Sprint-2 | Architecture | USN-14 | As a developer, I can maintain the application using separate models, routes, controllers, middleware, and services. | 2 | Medium |  |
| Sprint-2 | API Testing | USN-15 | As a developer, I can test authentication and workout APIs using Postman or ThunderClient. | 2 | Medium |  |
| Sprint-2 | Configuration | USN-16 | As a developer, I can store database, JWT, and Gemini configuration values securely in environment variables. | 2 | High |  |
| Sprint-3 | AI Workout Recommendation | USN-17 | As a user, I can provide my age, fitness goal, and experience level to receive a personalized workout plan. | 5 | High |  |
| Sprint-3 | AI Workout Recommendation | USN-18 | As a user, I can receive weekly exercise suggestions, training tips, safety recommendations, and motivational guidance. | 4 | High |  |
| Sprint-3 | AI Fitness Insights | USN-19 | As a user, I can submit total workouts, average duration, and calories burned for AI-generated fitness insights. | 4 | High |  |
| Sprint-3 | AI Fitness Insights | USN-20 | As a user, I can receive performance analysis, improvement suggestions, motivational advice, and a fitness progress summary. | 4 | Medium |  |
| Sprint-3 | AI Service | USN-21 | As a developer, I can use a dedicated Gemini AI service layer to prepare prompts and return formatted recommendations. | 3 | High |  |
| Sprint-4 | Integration & Testing | USN-22 | As a developer, I can integrate the client/API consumer with authentication, workout, and AI endpoints. | 4 | High |  |
| Sprint-4 | Testing | USN-23 | As a developer, I can test the AI recommendation and fitness insight APIs and verify expected JSON responses. | 4 | High |  |
| Sprint-4 | Security | USN-24 | As a system, I can protect personal workout data through password hashing, JWT authorization, and route protection. | 4 | High |  |
| Sprint-4 | Error Handling | USN-25 | As a system, I can handle internal server and API errors through centralized error handling. | 2 | Medium |  |
| Sprint-4 | Documentation & Scalability | USN-26 | As a developer, I can document the modular architecture and keep the project ready for future features such as nutrition tracking, BMI calculation, reminders, and analytics. | 3 | Medium |  |
| Sprint-4 | Final Validation | USN-27 | As a developer, I can verify the complete flow from registration and login to workout management and AI guidance. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | TBD | TBD | TBD | TBD |
| Sprint-2 | 20 | 6 Days | TBD | TBD | TBD | TBD |
| Sprint-3 | 20 | 6 Days | TBD | TBD | TBD | TBD |
| Sprint-4 | 20 | 6 Days | TBD | TBD | TBD | TBD |

Velocity:

For FitSense, the planned velocity is 20 story points per 6-day sprint. Therefore, the planned average velocity is 20 ÷ 6 = 3.33 story points per day.

Burndown Chart:

The FitSense burndown chart represents the remaining story points across each sprint. It can be used to compare planned work with completed work and monitor sprint progress.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts